Project Progress Report

# Student and Project Information

| Student Name: | Daryl Hymel (darhym6254) |
| --- | --- |
| Project Name: | Davikis Dice - E-Commerce Website |
| Report Date: | August 16, 2026 |
| GitHub Repository: | https://github.com/darhym6254/davikis-dice-shop |

# Development Summary

# This milestone added JavaScript interactivity to the shop, contact, and checkout pages. The shop now uses product data, filters, sorting, search, and sold-out labels. The contact and checkout forms validate user input and show errors when needed. JavaScript also calculates order totals, shipping costs, and coupon discounts.

# Roadmap Progress

| Feature | Planned Version | Status | Notes |
| --- | --- | --- | --- |
| Filter the shop by dice type and edge | Week 3 | Complete | Wired to the existing form |
| Sort products by price and by newest | Week 3 | Complete | Newest uses ISO date compare |
| Search box that matches on product name | Week 3 | Complete | Case insensitive |
| Sold out badge when stock reaches zero | Week 3 | Complete | Skips made to order items |
| Checkout summary with subtotal and shipping | Week 4 | Complete | Built early for this assignment, plus coupon discounts |
| Contact form with validation | Not on roadmap | Complete | Assignment requirement, added to the About page |
| Shipping and purchase forms with validation | Not on roadmap | Complete | Assignment requirement, on the Checkout page |

# Feature Time Tracking

| Task | Estimated Time | Actual Time | Difference |
| --- | --- | --- | --- |
| Filter the shop by dice type and edge | 4 hours |  |  |
| Sort products by price and by newest | 2 hours |  |  |
| Add a search box that matches on product name | 2 hours |  |  |
| Show a sold out badge when stock reaches zero | 1 hour |  |  |
| Checkout summary with subtotal and shipping | 3 hours |  |  |
| Contact form with validation | not estimated |  |  |
| Shipping and purchase forms with validation and coupons | not estimated |  |  |

# Challenges, Bugs, and Solutions

| Challenge or Bug | Solution or Planned Resolution |
| --- | --- |
| Sorted order was being thrown away. The first version of the display function looped over the master products array instead of the filtered and sorted list, so cards always came out in catalog order no matter which sort was picked. | Changed the display loop to iterate the filtered list that applyFilters() builds and sorts. Sorting the filtered copy also protects the master array from being permanently reordered. |
| The Odd Dice header link points at shop.html#odd-dice. When the visitor is already on the Shop page, clicking it only changes the hash and the page never reloads, so the filter script did not run and nothing happened. | Added a hashchange event listener that watches for #odd-dice, sets the type dropdown to odd sided dice, and re-runs the filters. |
| The new Reset button rendered tiny and unstyled next to Apply Filters. | The stylesheet's button-outline class is a modifier that only overrides colors; it needs the base button class alongside it. Fixed the markup to class="button button-outline". |
| The old hardcoded checkout total said $67.00, but the line items only added up to $61.00. The $6 standard shipping had been silently baked into the number with no visible shipping row. | The summary is now calculated and rendered by checkout.js, with subtotal, shipping, and discount each on their own labeled row, so the math is visible and cannot drift out of sync with the items. |

# Goals for the Next Milestone

Week four of the roadmap, Cart and Storage. The checkout summary is already done, so the remaining goals are:

1. Add to cart and remove from cart on the product cards and Cart page.

2. Save the cart to local storage so it survives a refresh and a closed browser.

3. Stop customers from adding more than the stock count allows.

4. Feed the real cart contents into the checkout summary in place of the sample order.

# Screenshots